Software Requirements Specification (SRS)

Smart Parking Platform for University of Houston Parking System

Week 1 Project Document

| Project | Smart Parking Platform for University of Houston Parking System |
| --- | --- |
| Version | 1.0 |
| Date | September 4, 2026 |
| Prepared by | Andromeda Corporation |

CIS 4374 / TLIM 3355
Information Systems Project Management

# 1. Introduction

## 1.1 About Andromeda Corporation

Andromeda Corporation is a premier software engineering and smart-mobility innovation studio renowned for designing high-scale, resilient digital ecosystems across higher education and urban transit sectors. Founded with the mission of turning complex logistical bottlenecks into seamless digital experiences, Andromeda Corporation maintains specialized practices in real-time geospatial tracking, high-throughput cloud microservices, secure financial transaction processing, and human-centered mobile interface design. Operating with comprehensive engineering resources and in reasonable research and development budget, the company pairs deep domain expertise in municipal traffic architecture with cutting-edge Internet of Things (IoT) sensor telemetry. Prior engineering benchmarks include award-winning transit management suites deployed across multimodal metropolitan centers, making Andromeda Corporation equipped to engineer, deploy, and scale the Smart Parking Platform for the University of Houston’s dynamic collegiate environment.

## 1.2 Project Background and Acquisition

The University of Houston (UH) serves a vibrant community of over 46,000 students, faculty, staff, and visitors. Peak commute intervals regularly create severe campus congestion, vehicular delays, and commuter frustration across its parking garages and eight surface parking zones (Zones A through H). In response to escalating campus transit friction and lost instructional productivity, UH Parking and Transportation Services initiated a competitive procurement and stakeholder consultation initiative to identify a transformational smart-parking technology partner.

Andromeda Corporation acquired this milestone project through a formal enterprise Request for Proposal (RFP) and client acquisition process, aligning with disciplined software project management standards. Guided by strategic client engagement, Andromeda Corporation demonstrated verifiable public proof from past logistics solutions, established an Ideal Client Profile (ICP) fit for urban educational institutions, and presented a bespoke technical architecture addressing UH’s unique topography, zonal permit hierarchies, and multi-facility garage ecosystems. Following technical evaluations, executive presentations, and formal contractual negotiations, Andromeda Corporation was awarded the engagement under a fixed-semester delivery timeline. The engagement operates under a structured client-driven contract model, establishing strict scope boundaries, milestones, and governance oversight to ensure transparent, on-time delivery.

## 1.3 Purpose

This Software Requirements Specification (SRS) defines the baseline functional and non-functional requirements for the Smart Parking Platform for the University of Houston parking system. The platform is designed as an integrated web and mobile software system that empowers authorized drivers to locate parking, monitor live occupancy in real time, reserve eligible stalls, execute digital payments, receive contextual notifications, and access immediate guidance following an accident in a campus lot or garage. Additionally, the system provides parking facility operators with real-time telemetry, administrative command tools, and comprehensive reporting analytics to optimize campus parking asset utilization.

## 1.4 Scope

The proposed platform encompasses all central campus parking garages and the eight designated surface parking zones: Zone A, Zone B, Zone C, Zone D, Zone E, Zone F, Zone G, and Zone H. The Week 1 scope establishes core requirements across both driver-facing interfaces and administrative consoles, incorporating live availability feeds, interactive mapping, reservation workflows, payment gateway integration, digital receipts, push notifications, and automated operational analytics.

Explicitly out of scope for this software system are physical infrastructure construction or civil engineering, modification or override of institutional University of Houston parking rules and permit fee structures, direct law enforcement ticket citation adjudication, and direct physical emergency dispatch. While the platform provides immediate digital pathways to connect drivers with auto insurance claim desks and UH Police / local law enforcement in the event of an accident, all physical dispatch and emergency response functions remain the exclusive jurisdiction of the respective external public safety agencies.

# 2. Overall Description

## 2.1 Users

Student drivers

Faculty and staff drivers

Visitor drivers

Vendor drivers

Drivers and vehicle owners

Parking facility operators

System administrators

Finance and billing personnel

Mobile application users

Third-party payment providers

Development and quality-assurance teams

## 2.2 System Environment

The platform will consist of a responsive web application and native iOS/Android mobile applications supported by a cloud-hosted backend API microservice architecture. It will interface with external mapping and geospatial navigation services (e.g., Google Maps / Mapbox APIs) and PCI-DSS-compliant digital payment gateways. Parking facility operators and administrative personnel will access operational tooling through a hardened, role-restricted web dashboard.

## 2.3 Constraints

The project follows a fixed semester delivery timeline, despite the stated theoretical availability of unlimited development resources.

The system depends on third-party mapping, location, and payment gateway APIs.

The system must comply with applicable data security, privacy standards (FERPA/state regulations), municipal ordinances, and statutory laws.

The platform must strictly respect parking eligibility, zone restrictions, and operating schedules established by UH Parking and Transportation Services.

The platform must support accessibility-conscious user flows conforming to WCAG 2.1 AA standards.

## 2.4 Assumptions

Users possess internet-connected mobile devices or modern web browsers with active cellular/Wi-Fi connectivity.

Parking availability information can be reliably ingested from approved operational sources, IoT sensors, barrier gates, or operator manual overrides.

Third-party services (payment gateways, mapping providers, SMS gateways) expose functional APIs and maintain agreed uptime service level agreements (SLAs).

Users supply valid and accurate account registration, license plate, and payment credentials.

UH parking administrators determine and configure zone allocations, operational hours, and reservation rules within the platform.

# 3. Functional Requirements

FR1: The system shall allow users to register and log in securely using email or university single sign-on credentials.

FR2: The system shall allow authorized users to associate vehicle information (make, model, color, license plate) with their account.

FR3: The system shall display current parking availability for the identified parking zones (A through H) and parking garages when approved availability data is available.

FR4: The system shall provide an interactive map displaying available parking locations, rates, and occupancy indicators.

FR5: The system shall allow eligible users to reserve an authorized parking space or location for a designated time window.

FR6: The system shall allow users to complete digital payment for applicable parking transactions through an approved, secure payment provider.

FR7: The system shall provide users with reservation history, active reservation details, and downloadable transaction receipts.

FR8: The system shall send notifications and alerts related to reservations, parking availability thresholds, payment confirmations, and campus parking advisories.

FR9: The system shall integrate with an approved external mapping or navigation service to provide turn-by-turn route guidance to a selected parking facility.

FR10: The system shall provide an administrative dashboard for authorized parking operators to monitor facilities and manage operational parameters.

FR11: The system shall allow authorized operators to view occupancy information and generate occupancy reports, utilization trends, and revenue analytics.

FR12: The system shall provide users with a visible option to access contact information or automated contact pathways for auto insurance providers or campus/local police in the event of an accident in a parking lot or garage.

FR13: The system shall record auditable events for reservations, payments, administrative adjustments, and security-relevant actions.

# 4. Non-Functional Requirements

NFR1: The system shall protect authentication credentials, payment-related information, and location data using TLS 1.3 encryption in transit and AES-256 encryption at rest.

NFR2: The system shall present availability updates with the source timestamp or last-updated indicator within 5 seconds of sensor/ingestion refresh.

NFR3: The system shall provide an intuitive, responsive mobile and web user experience enabling parking search and reservation completion in under 60 seconds.

NFR4: The system shall maintain comprehensive, tamper-evident audit logging for administrative actions, payment transactions, and authentication events.

NFR5: The system shall handle failures of third-party mapping, payment, or availability services gracefully by presenting clear user status messages and preventing data corruption.

NFR6: The system shall enforce role-based access control (RBAC) ensuring drivers, operators, billing personnel, and administrators access only authorized endpoints.

NFR7: The system shall comply with WCAG 2.1 AA accessibility guidelines to ensure usability for individuals with visual or motor impairments.

NFR8: The system shall support at least 5,000 concurrent active users during peak campus arrival windows with an API 95th-percentile response time of under 1.5 seconds.

# 5. Use Cases

The following fifteen use cases provide coverage for the Smart Parking Platform. Each use case specifies its identifier, descriptive title, primary actor, preconditions, main flow of events, and resulting postcondition.

## UC-01: Register a User Account

| Primary Actor | Driver |
| --- | --- |
| Precondition | The user does not have an active account. |
| Main Flow | 1. User selects Register. 2. User enters required identity, email, and contact information. 3. System validates input and credentials. 4. System creates account, sends verification, and confirms registration. |
| Postcondition | A user account exists and can be used for authentication. |

## UC-02: Log In Securely

| Primary Actor | Driver, Operator, Administrator |
| --- | --- |
| Precondition | The user has a registered account. |
| Main Flow | 1. User enters login credentials or initiates single sign-on. 2. System authenticates credentials. 3. System determines role-based permissions. 4. System loads the appropriate user dashboard or driver map. |
| Postcondition | The user receives authorized access or a descriptive error notification. |

## UC-03: Manage Vehicle Information

| Primary Actor | Driver |
| --- | --- |
| Precondition | The user is authenticated. |
| Main Flow | 1. User accesses vehicle profile settings. 2. User enters or edits vehicle make, model, color, and license plate number. 3. System validates formatting and saves records. |
| Postcondition | The user profile maintains current vehicle information for permit and reservation validation. |

## UC-04: View Parking Availability

| Primary Actor | Driver |
| --- | --- |
| Precondition | Availability data is accessible or has a known last-updated status. |
| Main Flow | 1. User opens availability view. 2. System renders parking zones A through H and garages with real-time occupancy status. 3. User selects a location to inspect stall counts and rates. 4. System shows live availability and refresh timestamp. |
| Postcondition | The user evaluates live parking conditions to make an informed arrival decision. |

## UC-05: Search the Interactive Parking Map

| Primary Actor | Driver |
| --- | --- |
| Precondition | The user has opened the map view. |
| Main Flow | 1. User inputs a destination or selects filters (e.g., permit zone, garage, ADA accessible, visitor rates). 2. System filters facilities and displays color-coded pins. 3. User selects a location pin to view facility overview. |
| Postcondition | The map presents filtered facility information matching the driver’s criteria. |

## UC-06: Reserve an Eligible Parking Location

| Primary Actor | Eligible Driver |
| --- | --- |
| Precondition | The user is authenticated and an eligible reservation space is open. |
| Main Flow | 1. User selects desired parking facility and arrival timeframe. 2. System verifies eligibility and displays reservation terms. 3. User confirms booking request. 4. System places a temporary inventory hold. |
| Postcondition | A reservation record is created or the user is alerted to unavailability. |

## UC-07: Pay for Parking

| Primary Actor | Driver |
| --- | --- |
| Precondition | The user initiates a billable reservation or hourly parking session. |
| Main Flow | 1. User reviews billing summary and selects saved or new payment method. 2. System securely transmits tokenized payment data to provider. 3. Payment gateway returns authorization. 4. System issues digital payment receipt. |
| Postcondition | A validated payment is attached to the parking record, or a decline notice is displayed. |

## UC-08: View Reservation History and Receipt

| Primary Actor | Driver |
| --- | --- |
| Precondition | The user is authenticated and has past parking activity. |
| Main Flow | 1. User navigates to Activity / History tab. 2. System queries past reservations and transactions. 3. User selects a specific transaction. 4. System renders detailed receipt with option to download or email. |
| Postcondition | The user accesses full transaction proof and past parking details. |

## UC-09: Receive a Parking Notification

| Primary Actor | Driver |
| --- | --- |
| Precondition | The user has active push/SMS notification preferences. |
| Main Flow | 1. System detects triggering event (reservation expiration warning, gate event, lot closure). 2. System evaluates user notification rules. 3. System delivers localized push notification or SMS alert. |
| Postcondition | The user receives timely operational information and the dispatch event is logged. |

## UC-10: Get Navigation Guidance

| Primary Actor | Driver |
| --- | --- |
| Precondition | The user has selected a target parking facility. |
| Main Flow | 1. User taps "Navigate to Facility." 2. System passes GPS destination coordinates to external mapping client (e.g., Apple Maps, Google Maps). 3. Navigation application launches with turn-by-turn routing. |
| Postcondition | The user receives continuous navigation guidance to the designated entrance. |

## UC-11: Access Accident Contact Pathway

| Primary Actor | Driver or Vehicle Owner |
| --- | --- |
| Precondition | The user is involved in or witnesses a vehicular incident on campus. |
| Main Flow | 1. User taps "Accident Assistance" emergency support button. 2. System displays safety precautions and one-touch contact links for UH Police Department and registered auto insurance providers. 3. User selects intended contact pathway to initiate call or incident documentation. |
| Postcondition | The user is directly connected to appropriate authorities or insurance support with incident location assistance. |

## UC-12: Monitor Occupancy

| Primary Actor | Parking Operator |
| --- | --- |
| Precondition | Operator is authenticated with supervisory privileges. |
| Main Flow | 1. Operator accesses operations dashboard. 2. System aggregates sensor and barrier gate telemetry across Zones A–H and garages. 3. Operator filters by zone, structure, or occupancy threshold. |
| Postcondition | The operator monitors live capacity distribution across campus parking infrastructure. |

## UC-13: Generate Occupancy Report

| Primary Actor | Parking Operator or Finance Personnel |
| --- | --- |
| Precondition | The user has analytics and reporting access privileges. |
| Main Flow | 1. User selects reporting module and defines date range, zones, and metric parameters. 2. System aggregates historical occupancy and transaction data. 3. System compiles structured summary with graphical charts. 4. User views or exports data as PDF/CSV. |
| Postcondition | A validated operational report is generated for administrative review and forecasting. |

## UC-14: Manage Parking Location Information

| Primary Actor | Parking Operator or Administrator |
| --- | --- |
| Precondition | The user possesses administrative configuration credentials. |
| Main Flow | 1. Administrator accesses facility management settings. 2. User edits facility details, operational hours, hourly pricing, or temporary maintenance closures. 3. System validates updates and propagates changes to active database. |
| Postcondition | Facility configuration is updated in real time across driver-facing applications and an audit record is logged. |

## UC-15: Review Audit and Payment Events

| Primary Actor | Administrator or Finance Personnel |
| --- | --- |
| Precondition | The user is authenticated with compliance and audit permissions. |
| Main Flow | 1. User opens security and compliance audit module. 2. User filters logs by event type, user identifier, or timestamp. 3. System displays immutable transaction and system modification records. 4. User examines details. |
| Postcondition | Authorized personnel verify compliance, investigate anomalies, and track administrative changes. |

# 6. Week 1 Project Update and Next Steps

Week 1 establishes the foundational Software Requirements Specification under Andromeda Corporation’s project management framework. By integrating company capabilities, project acquisition context, comprehensive functional and non-functional requirements, and 15 detailed use cases, this document is shared for all project stakeholders. In Week 2, Andromeda Corporation will proceed with stakeholder analysis, user interview syntheses, and prioritization matrices to prepare the engineering backlog for iterative sprint planning.

Software Project Management

Smart Parking Platform for University of Houston Parking System

Week 2 Project Document

| Project | Version | Date | Prepared by |
| --- | --- | --- | --- |
| Smart Parking Platform for University of Houston Parking System | 2.0 | September 11, 2026 | Andromeda Corporation |

CIS 4374 / TLIM 3355
Information Systems Project Management

# 1. Introduction

## 1.1 Week 2 Purpose

Week 2 expands the Week 1 Software Requirements Specification into an initial project-management plan. The update translates the approved Smart Parking Platform scope into a deliverable-based Work Breakdown Structure (WBS), a draft ten-week timeline, milestones, dependencies, and an initial estimation approach. These planning artifacts provide a structured basis for tracking scope, deadlines, and progress during the remainder of the project.

## 1.2 Relationship to the Week 1 Baseline

The Week 1 document defined the platform scope, user groups, system environment, constraints, functional and non-functional requirements, and 15 use cases. The Week 2 plan uses that baseline without changing the approved scope. The plan covers driver-facing functions such as authentication, parking availability, reservations, payments, notifications, and navigation, as well as operator-facing functions such as facility management, occupancy monitoring, reporting, and audit review.

## 1.3 Planning Assumptions and Constraints

The project follows a fixed ten-week academic delivery schedule.

The WBS is deliverable-based; it decomposes project outputs rather than listing only individual tasks.

The schedule is a draft and will be refined as stakeholders validate priorities, dependencies, and available project capacity.

Mapping, location, payment, and occupancy-data capabilities remain dependent on approved third-party or University-provided services.

The platform must continue to respect UH parking rules, role-based access, security, privacy, and accessibility requirements established in Week 1.

# 2. Work Breakdown Structure

The following table is organized for the parking application around authentication, user and operator management, dashboards, parking selection and payment, and reporting. It is decomposed to three levels: Level 1 is the project; Level 2 represents major deliverable areas; and Level 3 identifies manageable deliverables.

| WBS ID | Deliverable | WBS level |
| --- | --- | --- |
| 1.0 | Smart Parking Platform for University of Houston Parking System | Project |
| 1.1 | Authentication and Account Management | Major deliverable |
| 1.1.1 | Login, registration, university single sign-on, and account verification | Deliverable |
| 1.1.2 | Session management, logout, password recovery, and secure account access | Deliverable |
| 1.1.3 | Driver profile and vehicle information management | Deliverable |
| 1.2 | User and Operator Management | Major deliverable |
| 1.2.1 | Driver account creation, status management, and parking eligibility | Deliverable |
| 1.2.2 | Parking operator account creation and operator permissions | Deliverable |
| 1.2.3 | Administrator role-based access control and account activity review | Deliverable |
| 1.3 | Dashboards and Parking Operations | Major deliverable |
| 1.3.1 | Add, edit, remove, or temporarily close garages and parking zones | Deliverable |
| 1.3.2 | Configure location details, rates, operating hours, and eligibility rules | Deliverable |
| 1.3.3 | Driver dashboard for real-time availability, map search, filters, and navigation | Deliverable |
| 1.3.4 | Parking selection, eligibility validation, reservation, payment, receipt, and notification workflow | Deliverable |
| 1.4 | Reporting and Analytics | Major deliverable |
| 1.4.1 | Occupancy graphs and utilization trends by garage and parking zone | Deliverable |
| 1.4.2 | Financial reports for payments, transactions, and revenue records | Deliverable |
| 1.4.3 | PDF and CSV report export capability | Deliverable |
| 1.4.4 | Audit reporting for reservations, payments, account activity, and administrative changes | Deliverable |
| 1.5 | Quality, Release, and Project Closure | Major deliverable |
| 1.5.1 | Integration, system, security, and accessibility testing | Deliverable |
| 1.5.2 | User acceptance validation and defect-resolution record | Deliverable |
| 1.5.3 | Final documentation, project handoff, and stakeholder presentation | Deliverable |

# 3. Initial Estimation and Scheduling Approach

The draft schedule was developed by first decomposing the project through the WBS and then sequencing the work according to logical dependencies. At this stage, duration is expressed in project weeks rather than final labor hours. Detailed estimates can later be refined with relative story points for backlog items after stakeholder priorities and team capacity are confirmed.

| Planning input | Application to the Smart Parking Platform |
| --- | --- |
| Scope baseline | The Week 1 SRS identifies the required driver, operator, administration, payment, mapping, reporting, security, and accessibility capabilities. |
| WBS decomposition | The project is divided into authentication, management, dashboards and parking operations, reporting, and quality/release deliverables. |
| Dependencies | Requirements and design precede development; integrated features precede system testing; testing precedes acceptance validation and release. |
| Milestones | Key checkpoints are the requirements baseline, design baseline, core feature completion, integrated test build, acceptance review, and final delivery. |
| Estimation refinement | The team will use prioritized backlog items and relative estimates to validate the initial schedule as planning progresses. |

# 4. Draft Timeline

| Week(s) | Phase | Primary deliverable / milestone |
| --- | --- | --- |
| 1 | Project initiation and requirements | Week 1 SRS baseline and project scope |
| 2 | Project planning | WBS, draft timeline, milestones, and estimation approach |
| 3–4 | Solution design | User flows, wireframes, data design, architecture, and integration design |
| 5–7 | Feature development | Authentication, dashboards, garage management, parking selection, payments, and reporting |
| 8 | Integration and system testing | Integrated build and defect correction |
| 9 | Validation and deployment preparation | Accessibility, security, user acceptance, and handoff readiness |
| 10 | Release and project closure | Final documentation and stakeholder presentation |

# 5. Gantt Chart

# 6. Week 2 Update and Next Steps

Week 2 adds the planning structure needed to manage the Smart Parking Platform after the Week 1 requirements baseline. The WBS defines the project deliverables at three levels, along with the draft timeline sequences for a period of ten weeks the ten weeks.

Next, the project team will validate stakeholder priorities, refine the product backlog and acceptance criteria, confirm dependencies, and develop the design artifacts that support implementation.

Jira Backlog & Sprint 1 Plan

# 1. Agile Planning Context

This backlog decomposes the approved project scope into role-oriented work items. It is designed for entry into Jira. The document records the complete backlog and Sprint 1 selection.

# 2. Backlog Conventions

| Field | Definition |
| --- | --- |
| ID | Unique backlog identifier. |
| Role | Suggested primary work role; assignments may change. |
| Points | Relative estimate using the Fibonacci scale. |
| Priority | High: early foundation or core value; Medium: follow-on capability; Low: later enhancement. |
| Sprint 1 | Yes indicates planned for the first sprint. |

# 3. Full Project Backlog

The backlog contains 56 items. Items are grouped by the required component areas and may be reprioritized after each sprint review.

| Component | ID | Role | Work Item | Pts | Priority | S1 |
| --- | --- | --- | --- | --- | --- | --- |
| Login Process | LG-01 | Backend | Create user account data model and validation rules | 3 | High | Yes |
| Login Process | LG-02 | UI | Create user registration form and validation messages | 3 | High | Yes |
| Login Process | LG-03 | Backend | Implement credential verification service | 5 | High | Yes |
| Login Process | LG-04 | UI | Create sign-in screen and error states | 3 | High | Yes |
| Login Process | LG-05 | Backend | Implement password-recovery request flow | 5 | Medium | No |
| User UI | UI-01 | UI | Create application navigation shell | 3 | High | Yes |
| User UI | UI-02 | UI | Create parking search entry screen | 3 | High | Yes |
| User UI | UI-03 | UI | Create zone and garage results list | 3 | High | Yes |
| User UI | UI-04 | UI | Create availability-status indicator pattern | 2 | High | Yes |
| User UI | UI-05 | UI | Create parking location detail view | 3 | High | Yes |
| User UI | UI-06 | UI | Create reservation confirmation view | 3 | Medium | No |
| User UI | UI-07 | UI | Create active reservation view | 3 | Medium | No |
| User UI | UI-08 | UI | Create payment selection view | 3 | Medium | No |
| User UI | UI-09 | UI | Create payment confirmation view | 2 | Medium | No |
| User UI | UI-10 | UI | Create receipt history view | 3 | Medium | No |
| User UI | UI-11 | UI | Create reservation history view | 3 | Medium | No |
| User UI | UI-12 | UI | Create profile settings view | 3 | Low | No |
| User UI | UI-13 | UI | Create navigation handoff action | 2 | Medium | No |
| User UI | UI-14 | UI | Add accessible labels and keyboard flow | 5 | High | No |
| User UI | UI-15 | UI | Add empty, loading, and error states | 3 | High | No |
| Operator UI | OP-01 | UI | Create operator dashboard shell | 3 | High | Yes |
| Operator UI | OP-02 | UI | Create zone and garage list view | 3 | High | Yes |
| Operator UI | OP-03 | UI | Create parking-location edit form | 5 | High | No |
| Operator UI | OP-04 | UI | Create availability update control | 3 | High | No |
| Operator UI | OP-05 | UI | Create occupancy report filter view | 3 | Medium | No |
| Operator UI | OP-06 | UI | Create transaction report filter view | 3 | Medium | No |
| Operator UI | OP-07 | UI | Create report results table | 3 | Medium | No |
| Operator UI | OP-08 | UI | Create role-restricted navigation | 3 | High | Yes |
| User Backend | BE-01 | Backend | Create user profile service | 3 | High | Yes |
| User Backend | BE-02 | Backend | Create parking zone and garage query service | 5 | High | Yes |
| User Backend | BE-03 | Backend | Create availability data response contract | 3 | High | Yes |
| User Backend | BE-04 | Backend | Create location-detail query service | 3 | High | Yes |
| User Backend | BE-05 | Backend | Create eligibility-check service | 5 | High | No |
| User Backend | BE-06 | Backend | Create reservation service | 8 | Medium | No |
| User Backend | BE-07 | Backend | Create reservation cancellation service | 3 | Medium | No |
| User Backend | BE-08 | Backend | Integrate payment authorization workflow | 8 | Medium | No |
| User Backend | BE-09 | Backend | Create receipt and transaction-history service | 5 | Medium | No |
| User Backend | BE-10 | Backend | Create navigation destination handoff service | 3 | Medium | No |
| Operator Backend | OB-01 | Backend | Create operator role and authorization rules | 5 | High | Yes |
| Operator Backend | OB-02 | Backend | Create zone and garage management service | 5 | High | No |
| Operator Backend | OB-03 | Backend | Create availability update service with timestamp | 5 | High | No |
| Operator Backend | OB-04 | Backend | Create occupancy aggregation service | 5 | Medium | No |
| Operator Backend | OB-05 | Backend | Create transaction reporting service | 5 | Medium | No |
| Operator Backend | OB-06 | Backend | Create audit logging for operator updates | 5 | High | No |
| Operator Backend | OB-07 | Backend | Create report export preparation service | 3 | Low | No |
| Operator Backend | OB-08 | Backend | Create operator dashboard summary service | 5 | Medium | No |
| Reporting | RP-01 | Reporting | Define occupancy report fields | 2 | Medium | No |
| Reporting | RP-02 | Reporting | Define transaction report fields | 2 | Medium | No |
| Reporting | RP-03 | Reporting | Create daily occupancy report | 5 | Medium | No |
| Reporting | RP-04 | Reporting | Create occupancy-by-zone report | 5 | Medium | No |
| Reporting | RP-05 | Reporting | Create reservation activity report | 5 | Medium | No |
| Reporting | RP-06 | Reporting | Create payment transaction summary | 5 | Medium | No |
| Reporting | RP-07 | Reporting | Create exception and failure report | 5 | Medium | No |
| Reporting | RP-08 | Reporting | Create date-range filtering rules | 3 | Medium | No |
| Reporting | RP-09 | Reporting | Create report access-control rules | 3 | High | No |
| Reporting | RP-10 | Reporting | Validate report totals against source data | 5 | High | No |

# 4. Sprint 1 Plan

Sprint duration: two weeks. Sprint 1 establishes the authentication, role-control, parking-data query, and interface foundations needed for later reservation, payment, reporting, and operator-management work. The plan deliberately avoids committing payment and full reservation functions before their dependencies are validated.

| ID | Role | Sprint 1 Commitment | Pts |
| --- | --- | --- | --- |
| LG-01 | Backend | Create user account data model and validation rules | 3 |
| LG-02 | UI | Create user registration form and validation messages | 3 |
| LG-03 | Backend | Implement credential verification service | 5 |
| LG-04 | UI | Create sign-in screen and error states | 3 |
| UI-01 | UI | Create application navigation shell | 3 |
| UI-02 | UI | Create parking search entry screen | 3 |
| UI-03 | UI | Create zone and garage results list | 3 |
| UI-04 | UI | Create availability-status indicator pattern | 2 |
| UI-05 | UI | Create parking location detail view | 3 |
| OP-01 | UI | Create operator dashboard shell | 3 |
| OP-02 | UI | Create zone and garage list view | 3 |
| OP-08 | UI | Create role-restricted navigation | 3 |
| BE-01 | Backend | Create user profile service | 3 |
| BE-02 | Backend | Create parking zone and garage query service | 5 |
| BE-03 | Backend | Create availability data response contract | 3 |
| BE-04 | Backend | Create location-detail query service | 3 |
| OB-01 | Backend | Create operator role and authorization rules | 5 |

Planned Sprint 1 capacity: 56 story points. This is a planning estimate, subject to team capacity and refinement.

## Sprint Goal

Deliver a demonstrable foundation in which a user can access the application shell, register or sign in through planned authentication components, view a basic list of parking zones or garages with availability status, and in which authorized operators are separated by role and can access the initial operator dashboard shell.

## Definition of Done

Acceptance criteria reviewed by the Product Owner or designated stakeholder representative.

Work item has peer review evidence and applicable automated or documented validation.

User-interface states include appropriate validation or error feedback.

Role restrictions are verified for protected operator routes.

Item is demonstrated in the Sprint Review and its board status is updated.

## Ceremonies and Board Setup

| Ceremony / Board Element | Plan |
| --- | --- |
| Sprint Planning | Confirm Sprint Goal, selected backlog items, responsibilities, and dependencies. |
| Daily Stand-up | Each participant answers: what was completed, what is planned today, and what blocker exists. |
| Sprint Review | Demonstrate the Sprint 1 foundation to stakeholders and capture feedback. |
| Retrospective | Use Start / Stop / Continue to identify process improvements. |
| Jira or Trello board | Create Backlog, To Do, In Progress, Review/Test, Done, and Blocked columns. Create a Sprint 1 list/filter and move only committed items into it. |

# 5. Jira Screenshots